## Slide 1
SPRINTS
0 · 1 · 2
UC13 · ENTERPRISE DATA ENGINEERING
ENTERPRISE PROCUREMENT DATA PLATFORM
Combined Sprint Review: Sprints 0–2
Project Initiation • Data Ingestion • Data Quality
ABC Global Manufacturing Ltd.

## Slide 2
OVERVIEW
Three sprints, one delivery path
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
02
The project progresses from defining the platform to landing data and improving data quality.
SPRINT 0 | DEFINE
Business problem and scope
Stakeholders and lifecycle
Architecture and repository plan
SPRINT 1 | INGEST
Source discovery and data dictionary
Pentaho multi-format ingestion
PostgreSQL staging foundation
SPRINT 2 | QUALITY
Profile and cleanse six datasets
Validate relationships and inventory rules
Document findings and exceptions
Delivery principle: make data traceable first, then make it consistent and trustworthy.

## Slide 3
SPRINT 0 · INITIATION
Business background and problem
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
03
BUSINESS CONTEXT
Global sourcing across domestic and international suppliers
Multiple systems cover procurement, ERP, vendors, warehouses, contracts and accounts payable
Procurement lifecycle data is distributed across independent sources
CORE PROBLEMS
Supplier records can be duplicated or inconsistent
Purchase orders, receipts and invoices are difficult to connect
Supplier performance and contract compliance are hard to monitor
Fragmented data limits timely decisions
Business need: a unified, governed procurement data platform that consolidates heterogeneous data for reliable operational and executive analytics.

## Slide 4
SPRINT 0 · INITIATION
Project objectives and boundaries
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
04
OBJECTIVES
Collect data from heterogeneous enterprise sources
Clean, validate and standardize procurement and supplier records
Store curated data in a PostgreSQL data warehouse
Maintain metadata, audit logs and data lineage
Enable procurement, supplier, inventory and executive analytics
Collaborate through Git/GitHub and structured documentation
SCOPE
In scope: procurement, suppliers, products, contracts, purchase orders, inventory, warehouses, invoices and supplier performance
In scope: ingestion, staging, profiling, quality checks, warehouse modelling, lineage, dashboards, testing and documentation
Prototype boundary: representative datasets demonstrate the design
Out of scope: direct connection to live production systems and real enterprise transactions

## Slide 5
SPRINT 0 · INITIATION
Stakeholders and procurement lifecycle
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
05
Stakeholder | Primary information need
Procurement team | Purchase orders, cycle time and supplier analysis
Supplier management | Ratings, delivery reliability, quality and compliance
Warehouse / inventory | Stock levels, replenishment and warehouse visibility
Accounts Payable | Invoice and payment status, outstanding and overdue items
Executives | Trusted KPIs and consolidated reporting
Data / IT team | Reliable pipelines, governance, lineage and support
Requirement
Requisition
Approval
Supplier / Contract
Purchase Order
Delivery / Receipt
Invoice / Payment
The platform is intended to connect these events for end-to-end traceability.

## Slide 6
SPRINT 0 · ARCHITECTURE
Target architecture and trust layers
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
06
SOURCE SYSTEMS
CSV · Excel · JSON · XML · enterprise source domains
Available
Defined
BRONZE / STAGING
Raw landing tables, traceability and reprocessing
Built
Sprint 1
SILVER / CLEANSING
Standardized records, profiling and validation
Built
Sprint 2
GOLD / WAREHOUSE
Dimensions, fact tables and analytics-ready data
Planned
Next
CONSUMPTION
Power BI dashboards, KPIs and business reporting
Planned
Next
Bronze preserves source fidelity; Silver improves quality; Gold serves analysis.

## Slide 7
SPRINT 0 · FOUNDATION
Technology stack and repository organization
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
07
Area | Technology / folder | Purpose
ETL | Pentaho Data Integration | Extract, transform, validate and load
Database | PostgreSQL | Staging, warehouse, marts, logs and metadata
Programming | Python / Pandas | Profiling, cleansing and analysis
Reporting | Power BI | Dashboards and executive reporting
Version control | Git / GitHub | Collaboration, history and releases
Project artifacts | docs/, datasets/, pentaho/, python/, tests/ | Documentation, sources, pipelines and validation
Sprint 0 deliverables: BRD, architecture, project charter, repository structure and sprint backlogs.

## Slide 8
SPRINT 0 · REVIEW
Sprint 0 deliverables and exit criteria
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
08
FOUNDATION ARTIFACTS
Business Requirement Document (BRD)
Solution architecture diagram and architecture document
GitHub repository with organized project folders
Product backlog and sprint backlog
Project charter: scope, stakeholders, assumptions, risks and success criteria
READY FOR DEVELOPMENT
Business problem and intended outcomes documented
Source domains and stakeholders identified
Target architecture and technology stack selected
Delivery process and repository organization established
Sprint 1 begins with source discovery and raw-data ingestion
Sprint 0 conclusion: the project direction and implementation foundation were established.

## Slide 9
SPRINT 1 · INGESTION
Sprint 1: source discovery and ingestion
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
09
Sprint 1 established the raw-data landing zone and documented how heterogeneous source data enters the platform.
DISCOVER
Identify source datasets and business domains
Document schemas, fields and data types
INGEST
Use Pentaho input steps for CSV, Excel, JSON and XML
Load source records to PostgreSQL staging
OBSERVE
Track execution and record counts
Capture malformed records and exceptions
Sprint 1 focus: reliable raw landing — not heavy business transformations or final analytics.

## Slide 10
SPRINT 1 · SOURCE INVENTORY
Heterogeneous source formats and datasets
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
10
Format | Dataset examples | Pentaho input | Source domain
CSV | Suppliers, contracts | CSV File Input | Supplier / contract
Excel | Purchase orders | Microsoft Excel Input | Procurement
JSON | Inventory, warehouse | JSON Input | Inventory / warehouse
XML | Invoices | Get Data from XML | Accounts payable
SQL | Database extracts (where applicable) | Table Input | Enterprise data
Why it matters: supporting multiple formats shows the platform can handle real-world data heterogeneity.

## Slide 11
SPRINT 1 · DOCUMENTATION
Source inventory and data dictionary
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
11
Each dataset needs a documented structure and business meaning.
Metadata field | Example | Purpose
Dataset / table | suppliers | Identify source object
Column name | Supplier_ID | Reference field consistently
Data type | VARCHAR(50) | Support reliable parsing and storage
Nullable / key type | No / Primary key | Define completeness and uniqueness
Business definition | Unique supplier identifier | Clarify meaning for consumers
Source / transformation | suppliers.csv; trim whitespace | Maintain provenance and transformation context
The repository includes the source inventory and data dictionary artifacts.

## Slide 12
SPRINT 1 · ETL FLOW
Pentaho ingestion and PostgreSQL staging
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
12
SOURCE FILES
CSV / Excel / JSON / XML
PENTAHO
Input steps + field selection
STAGING
PostgreSQL landing tables
LOG / EXCEPTIONS
Counts, status, error details
BRONZE PRINCIPLE
Preserve received data for traceability
Enable reprocessing when later rules change
BASIC INGESTION RULES
Identify required fields and parse types consistently
Capture unreadable files and malformed records

## Slide 13
SPRINT 1 · RELIABILITY
Logging, exception handling and reconciliation
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
13
Log field | Purpose
Job_ID | Identify a single pipeline execution
Source_File / Source_System | Trace the source of the data
Start_Time / End_Time | Record execution window
Records_Read / Records_Loaded | Measure input and successful staging output
Records_Rejected | Track records that did not load
Status / Error_Message | Explain success or failure and support investigation
Reconciliation principle: input records = loaded records + rejected records.

## Slide 14
SPRINT 1 · REVIEW
Sprint 1 deliverables and success criteria
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
14
DELIVERABLES
Source inventory and data dictionary
Pentaho pipelines for selected formats
PostgreSQL staging database and table scripts
Basic ingestion logs and exception-handling evidence
Git commit history and updated repository
SUCCESS CRITERIA
Each selected dataset has documented schema and purpose
Each selected format can be read through Pentaho
Raw records load to the intended staging tables
Record counts can be reconciled
Failures have meaningful logged errors
Artifacts are committed and ready for profiling
Sprint 1 conclusion: source data moves from discovery into a controlled landing zone.

## Slide 15
SPRINT 2 · DATA QUALITY
Sprint 2: profiling, cleansing and validation
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
15
Sprint 2 uses Python/Pandas to establish a data-quality baseline across six datasets.
Purchase orders
5,000 rows
23 columns · Excel
Suppliers
250 rows
10 columns · CSV
Warehouses
10 rows
8 columns · JSON
Contracts
600 rows
10 columns · CSV
Inventory
5,000 rows
14 columns · JSON
Invoices
5,000 rows
13 columns · XML
Dataset sizes come from the Sprint 2 notebook outputs (python/sprint2.ipynb).

## Slide 16
SPRINT 2 · DATA QUALITY
Profiling and cleansing methods
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
16
PROFILE
Inspect schema, column names and data types
Count nulls and missing-value percentages
Check duplicate rows and candidate keys
Review numeric distributions
Test relationships between datasets
CLEANSE
Trim whitespace from column names
Replace spaces/hyphens with underscores
Strip leading/trailing spaces from text
Convert selected date fields to datetime
Keep cleaned copies separate from originals
HANDLE MISSING VALUES
Purchase-order Contract_ID: “No Contract”
Invoice Paid_Date: “Not Paid” in cleansing workflow
Use date coercion to expose invalid values
Retain unresolved due/paid date issues for follow-up
Repository artifacts: python/sprint2.ipynb and silver/Cleansing/

## Slide 17
SPRINT 2 · VALIDATION
Referential integrity checks
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
17
Purchase Orders → Suppliers
0 invalid
Purchase Orders → Warehouses
0 invalid
Purchase Orders → Contracts
0 invalid (excluding “No Contract”)
Inventory → Purchase Orders
0 invalid
Inventory → Warehouses
0 invalid
Invoices → Purchase Orders
0 invalid
Invoices → Suppliers
0 invalid
The Sprint 2 notebook reports zero invalid references for the relationships tested. 276 of 5,000 purchase orders (5.5%) originally had no contract reference.

## Slide 18
SPRINT 2 · VALIDATION
Inventory consistency and quality findings
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
18
STOCK RANGES
No negative opening-stock, stock-in, stock-out or closing-stock records reported
CAPACITY UTILIZATION
No records outside the 0–100% range reported
STOCK RECONCILIATION
No discrepancies reported between closing stock and max(opening + in − out, 0)
QUALITY FLAG
All 5,000 inventory records marked Valid in the notebook output
These are the validation results reported in the Sprint 2 notebook.

## Slide 19
SPRINT 2 · OUTCOMES
Sprint 2 findings and repository evidence
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
19
IMPORTANT FINDINGS
Product_ID repeats across purchase orders; it is not a unique PO key
276 purchase orders (5.5%) have no contract reference
Due_Date and Paid_Date still have missing values after date conversion
REPOSITORY EVIDENCE
python/sprint2.ipynb: profiling, cleansing and validation
silver/Cleansing/: cleaned dataset copies
silver/Validation/: profiling and quality report images
tests/test_procurement.py: test script
Follow-up: define business rules for missing invoice dates, review optional contract handling and confirm automated tests in the target environment.
Sprint 2 conclusion: profiling, cleansing and validation create a documented baseline for downstream warehouse and analytics work.

## Slide 20
OVERALL PROJECT REVIEW
From project definition to data-quality baseline
ABC GLOBAL MANUFACTURING LTD. | ENTERPRISE PROCUREMENT DATA PLATFORM
20
SPRINT 0
Defined business need, scope, architecture, technology stack and repository plan
SPRINT 1
Documented sources and ingestion approach; established the staging and observability design
SPRINT 2
Profiled six datasets; implemented cleansing; validated relationships and inventory rules
NEXT: close data-quality follow-ups, continue warehouse development and progress toward analytics delivery.